        Test Strategy

Test strategy will have the following contents
Purpose: The purpose of a test strategy document includes
1. Guidance to the team for testing.
2. The type of testing at each level to reach project goals.
3. How test coverage will be assured.
4. Resources required to do testing.
5. The scope, entry/exit criteria, environments and resources requirements for each type of testing.
- Scope: Scope of this document is to cover types of testing i.e., system testing, integration testing, user acceptance testing
- Executive Summary: It outlines the Scope, Test Architecture, Test Approach, Roles & Responsibilities, defect management and Environment required to test.
- Reference document: List of documents, which give clarification about the project are mentioned here.
- Test Environment Descriptions: What type of test environments are going to use to test for a project is described here.
- Risks and Constraints: Types of risks that are going to be found is mentioned below
1. Human Risk: Lack of skilled resources and attrition of resources.Improper interpretation of requirements.
2. System Risk: Restrictions to access sources.Issues due to server down.
3. Tool Risk: Tools that cannot access that we require for testing like SVN, HPQC.
        Constraints: Limitations for testing are considered here like cannot access to	environments etc
Mitigation of Risk: In order to overcome the Risks and Constraints, we need to consider the following
1. Resource planning and scheduling should be done before work.
2. Need to ensure require software and tool are installed.
3. Tool training has to be carried for the whole team to work effectively.
4. Need to ensure that we have the necessary hardware and software in place before testing begins.
5. Reliability of the tools used to be assessed before starting testing.

- System Description: This document will have a System overview and architecture of the project.
- Test Approach: Levels of testing in the project, they are unit testing, Integration testing, System testing, User Acceptance Testing.
- Roles and Responsibilities: As for Test Engineer role, the following are the responsibilities
1. Create a test case in HPQC.
2. Mapping of test cases and requirements in HPQC.
3. Execution of test cases.
4. Record test issues and provide the status of test issues.
5. Record defects if there is fail within test result.
6. Track defects until closure.
7. Verify the defect is fixed in the new release of the build.
8. Sign off to test effort.
Test Case Naming Standards: The standard format is:
TCmmmm_tla_aa_tt_name
Where:
TC identifies this as a Test Case
mmmm is the test case number
tla is the application three letter acronym
aa is the application subsystem name
tt is the test phase (UT=User Acceptance Testing, ST=System Testing, IT-	Integration Testing)
name is the name of the Test Case
Tracing Requirements:
1. Each test case will be mapped to requirement via traceability.
2. At the completion of the test, every requirement has to be traced with a test case.
Example:
Traceability Matrics
Test Code Series	Requirements
1	2.1,2.3
2	2.4
3	1.6

The number of Test Code Series mapped to related numbers of requirements.
- Test Case Review: Test cases will be reviewed by leads.
- Test Data and Test Pre-conditions: The data used for testing is called Test Data.
  Pre-conditions should establish to ensure that the test data necessary to satisfy the conditions of the test cases are available for testing prior to the start of each test level.
- Test Result Management:
- Defect Identification and Category: Defects identified are logged in HPQC with reference of test case number and name, assigned to an appropriate developer.
- Test Case Results: A test has been successfully completed when test results match with expected results then the test case will be marked as 'passed'.If the test case results do not match with the expected result then test case will be marked as 'failed'.
- Test Reports: Test Reports will be saved in XML format.
- Test Management Tool: HP Quality Center shall be used for test management, requirements traceability, and defect management.
- Glossary: List of acronyms and their terms.
- Stake Holder Approval: Approver names, their respective designation, and date of approval will be maintained in a table format.
- Term Definition: List of terms and their definitions.